PRECKON

QualityLab v1.0

Execution Kit

Engineering implementation baseline for the Preckon Master Testing & Quality Engineering Blueprint v1.0

27 August 2026

# 1. Purpose and Operating Rule

QualityLab converts the Preckon testing blueprint into executable engineering assets. It is a version-controlled quality system that provides repeatable evidence that a change is safe to merge, release and operate.

No consequential Preckon change is complete until its required quality evidence is produced automatically or explicitly approved by the accountable owner.

# 2. What the Execution Kit Delivers

Repository structure and adoption rules.

Test ID and metadata standards.

Golden Project manifest and truth-governance templates.

Three executable cross-module Golden Journey specifications.

AI evaluation format with starter adversarial cases.

Integration Hub simulator contract and base failure matrix.

Tenant-isolation P0 security test catalogue.

CI pipeline starter, UI and performance adapters.

Release gates, scorecard and Definition of Done.

First 90-day implementation backlog.

# 3. Recommended Automation Adapters

| Need | Recommended adapter | Role in QualityLab |
| --- | --- | --- |
| Browser E2E / RTL / accessibility smoke | Playwright | Critical browser journeys, cross-browser checks, device emulation and failure traces. |
| API/service tests | Native backend test framework + HTTP suite | Keep domain tests close to implementation while publishing common evidence. |
| Consumer/provider contracts | Pact or equivalent | Validate service/connector expectations without requiring the entire integrated environment. |
| Performance/resilience | k6 | CI smoke plus scheduled load, spike, stress and soak workloads. |
| Application security | OWASP ASVS-aligned verification | Security baseline for auth, authorization, input handling, data protection and operations. |
| Observability evidence | OpenTelemetry-compatible telemetry | Correlate traces, metrics and logs with tests and production behavior. |

QualityLab specifications remain framework-neutral. Adapters may change without rewriting Golden Project truth or Golden Journey contracts.

# 4. Mandatory Evidence by Change Type

| Change profile | PR evidence | Release evidence |
| --- | --- | --- |
| UI-only | Unit/component; critical UI smoke; accessibility smoke | Impacted Golden Journey; browser/RTL matrix if affected |
| API/business rule | Unit; API; authorization; schema/contract | Module regression; impacted Golden Journey |
| Deterministic engine | Test vectors; edge cases; oracle | Full engine regression; Golden Project reconciliation |
| AI/model/prompt/index | Schema validation; focused eval | Full AI eval; abstention; citation; injection; tenant; cost/latency delta |
| Integration/connector | Mapping; contract; retry; idempotency | Simulator failure matrix; reconciliation; replay |
| Schema/migration | Migration unit; compatibility; rollback plan | Source/target reconciliation; rollback/restore; impacted journeys |
| Identity/security | AuthN/Z; negative security; tenant smoke | Full tenant/security suite; security approval |
| Infrastructure/release | Config validation; smoke | Deployment smoke; telemetry; rollback/restore |

# 5. Test Identification and Metadata

Stable identifier pattern: QL-{AREA}-{TYPE}-{NNN}. IDs are permanent; retired tests are marked deprecated rather than renumbered.

QL-SCH-UNIT-001 - CPM forward/backward pass vector.

QL-SEC-SEC-004 - Cross-tenant direct object access denial.

QL-AI-AI-012 - Unanswerable contractual question must abstain.

QL-INT-INTG-020 - Duplicate external event is idempotent.

Each test records owner, risk, requirement reference, fixture/Golden Project version, preconditions, assertions/tolerances, evidence location and approved baseline.

# 6. Golden Project Governance

Golden Projects are immutable, versioned construction truth packages. A failed test must not be "fixed" by casually changing expected output.

- Reason for truth change.

- Before/after expected value.

- Affected tests.

- Domain reviewer.

- Engineering reviewer.

- Approved truth version.

- Changelog entry.

GP-001 Residential Villa Baseline is the first implementation fixture. It is intended to cover tender, drawings, quantities/BOQ, estimate, simple schedule, document/RFI/change flow and AI evidence.

# 7. First Golden Journeys

| Journey | Purpose | Blocking invariant |
| --- | --- | --- |
| GJ-01 Tender to Live Project | Prove awarded tender conversion without re-entry or relationship loss. | Source identities, citations, approved BOQ/estimate snapshots and traceability survive conversion. |
| GJ-02 Drawing Revision Impact | Prove versioning and downstream revision propagation. | Rev 01 is never overwritten; impacts point to exact Rev 02 evidence and require approval. |
| GJ-03 RFI to Change Order | Prove a scope clarification becomes a controlled commercial/schedule change. | RFI response, quantity, quotation, approval, budget and schedule form one auditable chain. |

The machine-readable specifications are included in the ZIP under journeys/.

# 8. AI Evaluation System

AI testing is a release-control system, not a presentation review. Metrics and thresholds are defined by task risk; there is no single global AI accuracy threshold.

Document classification.

Structured extraction.

RAG factuality and answerability.

Citation entailment and completeness.

Hallucination and abstention.

Prompt-injection resistance.

Tenant isolation.

Agent permission, approval and idempotency.

Latency and cost per successful task.

Regression vs last approved production baseline.

P0 AI failures include cross-tenant leakage, unsupported consequential claims, bypassing required approval, or failing a critical construction-truth threshold.

# 9. Integration Hub Simulator

Every enterprise connector should be testable before a customer system is available. The simulator reproduces both normal semantics and failure behavior.

Duplicate and out-of-order events.

Expired tokens and token refresh.

Throttling and retry-after.

Timeout after possible remote commit.

Partial batch failure.

Schema/API drift.

Field ownership conflict.

Replay after outage.

Dead-letter recovery.

Initial snapshot plus concurrent incremental changes.

A successful transport response is not proof of successful integration; every run must reconcile counts, identities and material field values.

# 10. Tenant Isolation Security Gate

Tenant isolation is a P0 release gate across UI, APIs, search, files, caches, jobs, vector/RAG stores, AI context assembly, exports, webhooks and audit logs.

The supplied tenant-isolation catalogue contains twelve starter cases and should be expanded as new storage or execution surfaces are introduced.

# 11. CI/CD Quality Flow

## Pull request

- Build/static checks.

- Unit and deterministic tests.

- Component/API tests.

- Authorization and tenant-isolation smoke.

- Affected contract tests.

- Focused AI evaluation when applicable.

- Critical UI smoke when applicable.

- Publish evidence bundle.

## Nightly / main

- Full module regression.

- Golden Journeys.

- Golden Project reconciliation.

- Full AI evaluation.

- Integration simulator matrix.

- Security suite.

- Performance/resilience.

- RTL/accessibility matrix.

- Flaky-test and trend analysis.

## Release candidate

- Mandatory gates green.

- High-risk UAT/domain approval.

- Migration/rollback evidence.

- Production-like smoke.

- Release scorecard generated.

- Accountable release approval.

# 12. Release Gates

| Gate | Policy |
| --- | --- |
| P0 defects | 0 open |
| P1 defects | 0 open |
| Critical APIs | Pass |
| Impacted Golden Journeys | Pass |
| Tenant isolation | 100% pass; zero cross-tenant leakage |
| Data integrity | Pass |
| Deterministic engine | No unapproved regression |
| AI (if applicable) | Critical safety/security pass; no unapproved material regression |
| Integration (if applicable) | Simulator + reconciliation pass |
| Migration/rollback (if applicable) | Verified |
| Performance smoke | Within approved thresholds |
| Pre-production smoke | Pass |
| Observability/rollback readiness | Present |

# 13. Definition of Done

## Developer

Classify change by QualityLab risk profile.

Test deterministic/business logic and negative paths.

Test authorization at API/service boundary.

Provide migration/rollback evidence when applicable.

Run focused AI evidence when applicable.

Run connector contract/idempotency tests when applicable.

Add diagnostic telemetry.

Pass required gates.

## Quality Engineering

Review risk coverage, not just test count.

Identify impacted Golden Journeys.

Assert cross-module lineage where data propagates.

Include P0/P1 negative paths.

Assess tenant, RTL and accessibility impact.

Keep evidence reproducible.

Do not mask flakes with unlimited retries.

## Release

P0/P1 blockers cleared.

Mandatory gates pass.

Impacted journeys pass.

Tenant isolation passes.

AI/integration/migration gates pass where applicable.

Pre-production smoke and rollback readiness confirmed.

Scorecard generated and approved.

# 14. First 90 Days

| Period | Primary outcomes |
| --- | --- |
| Days 1-30 | QualityLab repo; owners; test IDs; PR gates; GP-001 truth pack; GJ-01; tenant-isolation baseline; release scorecard. |
| Days 31-60 | GJ-02/GJ-03; deterministic schedule/cost/quantity vectors; AI eval runner; connector simulator; RTL/accessibility regression. |
| Days 61-90 | Performance budgets; GP-002 start; reconciliation reports; rollback/restore; quality trend dashboard; enforced release scorecards. |

# 15. QualityLab v1.0 Adoption Exit Criteria

Every PR is classified by risk profile.

Every P0 product area has automated negative-path coverage.

GJ-01 through GJ-03 run in CI or a controlled nightly environment.

GP-001 truth is domain-approved and versioned.

Tenant isolation blocks releases.

AI changes require evaluation evidence.

Connector changes run against simulator failures.

Release candidates generate a scorecard.

Production deployments produce smoke and telemetry evidence.

Owners can reproduce failed mandatory gates from evidence bundles.

# 16. Repository Package

The accompanying ZIP contains the machine-readable execution assets. The most important files for engineering startup are:

config/release-gates.yaml

config/risk-profiles.yaml

golden-projects/GP-001/manifest.yaml

journeys/GJ-01 through GJ-03

ai-eval/datasets/starter-eval-cases.jsonl

integration-simulator/scenarios/base-failure-scenarios.yaml

security/tenant-isolation-cases.yaml

ci/github-actions/qualitylab.yml

scorecards/RELEASE_SCORECARD_TEMPLATE.md

backlog/FIRST_90_DAYS.md

# 17. References

Playwright - https://playwright.dev/docs/

Pact - https://docs.pact.io/

Grafana k6 - https://grafana.com/docs/k6/latest/

OWASP ASVS - https://owasp.org/www-project-application-security-verification-standard/

OpenTelemetry - https://opentelemetry.io/docs/